Impact Observatory

مرصد الأثر

RELEASE VALIDATION REPORT

Version 2.0.0-rc1  |  Enterprise Release Candidate  |  April 12, 2026

# 1. Release Status

| Component | Status | Detail |
| --- | --- | --- |
| Backend (Railway) | LIVE | Health OK. 20 scenarios, 43 nodes, simulation pipeline operational. 16ms execution. |
| Frontend (Vercel) | LIVE | Command Center loads. API proxy to Railway working. All rewrites functional. |
| Data Foundation (82 modules) | PENDING | Code complete, 368 tests pass. Awaiting git push to trigger Railway auto-deploy. |
| Governance Layer (8 modules) | PENDING | Code complete, 132 governance tests pass. Awaiting git push. |
| Git Push to Origin | BLOCKED | No git credentials in sandbox. Manual push required. Exact commands provided. |

# 2. Changes Made This Session

## 2.1 Governance Layer (New)

| File | Purpose |
| --- | --- |
| governance/schemas.py | 7 Pydantic models + 8 constant classes for governance domains |
| governance/orm_models.py | 7 ORM tables (df_gov_*) with FoundationMixin, JSONB, composite indexes |
| governance/converters.py | 14 to_orm/from_orm converter functions |
| governance/repositories.py | 7 typed async repositories with domain-specific queries |
| governance/rule_lifecycle.py | State machine: 7 transitions, 6 guard functions, terminal state enforcement |
| governance/truth_validation.py | 4-check validation: freshness, completeness, corroboration, field-level |
| governance/calibration_triggers.py | Deterministic threshold engine for rule performance metrics |
| governance/governance_audit.py | SHA-256 hash-chained audit trail with tamper detection |

## 2.2 Test Suite

| Test File | Tests | Coverage |
| --- | --- | --- |
| test_governance_schemas.py | 25 | Schema instantiation, hashes, ID uniqueness, constants |
| test_rule_lifecycle.py | 28 | Transitions, guards, execution, hash chaining |
| test_truth_validation.py | 33 | Freshness, completeness, corroboration, field checks |
| test_calibration_triggers.py | 24 | Operators, extraction, single/batch trigger evaluation |
| test_governance_audit.py | 22 | Entry creation, factories, chain verification, summaries |
| TOTAL (all test files) | 368 | Full regression pass, 0 failures |

## 2.3 Release Artifacts

| File | Purpose |
| --- | --- |
| .gitignore (updated) | Excludes session audit artifacts from version control |
| RELEASE_NOTES.md (new) | Enterprise release notes covering full 7-layer architecture |

# 3. Deployment State

## 3.1 Backend (Railway)

| Property | Value |
| --- | --- |
| URL | deevo-cortex-production.up.railway.app |
| Health | OK — {status: ok, service: Impact Observatory, version: 1.0.0} |
| Scenarios | 20 active (Hormuz, Saudi Oil, UAE Banking, Qatar LNG, etc.) |
| Nodes | 43 GCC infrastructure nodes across 9 sectors |
| Runs API | Operational. Hormuz run: $82.4M loss, severity 0.75, 16ms execution |
| OpenAPI /docs | 500 error — will self-heal after data_foundation push (import ordering) |
| Deploy Trigger | Auto-deploys on push to main via Dockerfile.backend |

## 3.2 Frontend (Vercel)

| Property | Value |
| --- | --- |
| URL | deevo-sim.vercel.app |
| API Proxy | Vercel rewrites → Railway backend. Working correctly. |
| TypeScript | 0 non-test errors. Clean compilation. |
| Pages | 12 routes: command-center, enterprise, decisions, map, graph-explorer, demo |
| Deploy Trigger | Auto-deploys on push to main via Vercel |

# 4. Dashboard Assessment

| Aspect | Status | Assessment |
| --- | --- | --- |
| Command Center | LIVE | Loads correctly. Single-screen intelligence terminal renders. |
| Simulation Pipeline | LIVE | End-to-end: POST run → 17-stage pipeline → complete result in 16ms. |
| Scenario Catalog | LIVE | 20 scenarios serving correctly from backend. |
| Node Registry | LIVE | 43 nodes with geo coordinates, sectors, criticality scores. |
| Decision Flow | PARTIAL | Frontend /decisions API returns empty. Backend runs produce results but decision list not populated. |
| Data Foundation APIs | PENDING | Code ready. Will activate after git push triggers Railway redeploy. |
| Governance APIs | PENDING | Engine-only (no UI by design). Functional via Python imports. |

# 5. Risks

| Risk | Severity | Mitigation |
| --- | --- | --- |
| OpenAPI /docs 500 on Railway | WARNING | Caused by data_foundation import ordering. Self-heals after push when all modules deploy together. |
| PostgreSQL dependency | WARNING | Data Foundation API endpoints require PG. Core simulation pipeline works without it. Graceful degradation in lifespan handler. |
| Alembic migrations not auto-run | WARNING | Tables created via SQLAlchemy create_all on startup. For schema evolution, manual alembic upgrade needed. |
| No git push credentials | BLOCKED | Sandbox lacks GitHub auth. All code is ready. Manual push command provided below. |
| Frontend env.production URL | LIVE | Points to api.impact-observatory.io but Vercel env var overrides to Railway URL. Working correctly. |

# 6. Publish Instructions

The following commands must be run from a machine with GitHub push access to PyBADR/impact-observatory:

# Stage all data foundation + governance + tests + configs

git add backend/src/data_foundation/ backend/tests/test_*.py backend/src/main.py

git add backend/alembic.ini backend/alembic/ .gitignore RELEASE_NOTES.md

git commit -m "feat: Data Foundation + Governance Layer (82 modules, 368 tests)"

git push origin main

This single push triggers both Vercel (frontend) and Railway (backend) auto-deploys. No manual deployment action needed beyond the push.

# 7. Final Recommendation

| Use Case | Ready? | Notes |
| --- | --- | --- |
| Internal Validation | LIVE | Current deployment is stable. Simulation pipeline verified end-to-end. |
| Stakeholder Demo | LIVE | Command Center renders. Run simulations live. After push: full Data Foundation APIs available. |
| Limited Production Review | PARTIAL | Core pipeline production-ready. Governance layer is engine-only (no API exposure yet). Suitable for controlled review. |
| Full Production | PENDING | Requires: governance API endpoints, Alembic auto-migration, monitoring dashboards, load testing. |

End of Report